**Product Backlog:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | As a.... | We want to be able to ...... | So that... | Priority | Sprint | Status |
| 1 | User | add new room number | we can see room is ready or not for rent | 1 | 1 | Completed |
| 2 | User | add new student & employee | we can add information of the new student & employee | 2 | 2 | Completed |
| 3 | User | use search option for student & employee | we can easily search specific student or employee | 3 | 2 | Completed |
| 4 | User | delete student information | we can delete student information who are not willing to stay in hostel anymore | 4 | 3 | Completed |
| 5 | User | another search option for checking particular room number | we can check whether the room is active or not and also booked or not | 5 | 3 | Completed |
| 6 | User | view all students & employees information | we can view all students or employees information for any query | 5 | 4 | To be started |
| 7 | User | delete employee information | we can delete employee information who left from hostel | 6 | 4 | To be started |
| 8 | User | update student or employee information | incorrect information can be updated | 6 | 4 | To be started |
| 9 | User | make a payment | we can update payment based on monthly basis | 7 | 5 | To be started |
| 10 | User | view left student & employee info | we can see student & employee deleted information | 8 | 5 | To be started |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User | | view all students & employees information | | we can view all students or employees information for any query | | 4 | | 4 | | Completed | |
| User | delete student information | | we can delete student information who are not willing to stay in hostel anymore | | 6 | | 4 | | To be started | |