**Sprint Backlog - 2:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day1** | **Day2** | **Day3** | **Day4** | **Day5** | **Day6** | **Day7** |
| 1,2 | As a user, we want to be able to add new student & employee so that we can add information of the new student & employee | Design user interface for adding all student & employee information | **3** | **3** |  |  |  |  |  |
| Create a database table & writing code for saving student & employee information and connect it with the information window to view |  |  | **4** | **3** | **3** | **2** |  |
| As a user, we want to be able to use search option for student & employee so that we can easily search specific student or employee |
| Trial the UI (User Interface) whether it is working or not |  |  |  |  |  |  | **2** |