**Sprint Backlog – 4:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day1** | **Day2** | **Day3** | **Day4** | **Day5** | **Day6** | **Day7** |
| 1,2 | As a user, we want to be able to view all students & employee information so that we can view all students or employee’s information for any query | Build user interface for viewing, updating, deleting database of student & employee information | **4** | **2** |  |  |  |  |  |
| Write code for view, update, delete student & employee information and connect it with the information window |  |  | **4** | **2** | **2** | **3** |  |
| As a user, we want to be able to delete employee information so that we can delete employee information who left from hostel |
| Trial the UI (User Interface) whether it is working or not |  |  |  |  |  |  | **3** |
| As a user, we want to be able to update student or employee information so that incorrect information can be updated |